# PARABANK – TESTING DELIVERY FORM

## 1. Project & Delivery Details

| Field | Details |
| --- | --- |
| Project Name | ParaBank Online Banking Application |
| Delivery / Release Version | Release 2.5.0 |
| Date of Submission | 18 June 2026 |
| Requestor / Product Owner | Product Management Team |
| Testing Environment URL | https://parabank.parasoft.com/parabank/index.htm |
| Release Notes Link | [To be provided by Release Manager] |
| Test Manager | QA Team Lead |
| Delivery Type | Functional Testing / Regression Testing |
| Release Window | Sprint Release – June 2026 |

## 2. Testing Scope & Requirements

### In-Scope Features

The following functionalities are included in this testing cycle:

- User Authentication

  - Customer Login

  - Logout

  - Session Management

- Customer Registration

  - New Customer Sign-Up

  - Validation Rules

  - Duplicate User Checks

- Account Services

  - Account Overview

  - Account Details

  - Balance Verification

- Funds Transfer

  - Transfer Between Own Accounts

  - Transfer Confirmation

  - Transaction History Validation

- Bill Payment

  - Add Payee

  - Make Bill Payment

  - Payment Confirmation

- Transaction History

  - Recent Transactions

  - Search Transactions by Date

- Customer Profile Management

  - Update Contact Information

  - Profile Validation

- Navigation & Usability

  - Menu Navigation

  - Responsive Layout Verification

### Out-of-Scope Features

The following items are excluded from this testing cycle:

- Performance Testing

- Load and Stress Testing

- Security/Penetration Testing

- Mobile Native Application Testing

- Third-Party Banking Integrations

- Disaster Recovery Testing

- Accessibility Compliance Audit

- Production Environment Validation

### Pre-Requisites for Testing

#### Test Accounts

| User Type | Username | Access |
| --- | --- | --- |
| Standard Customer | Provided by QA Team | Retail Banking |
| Admin User | Provided by Application Team | Administrative Functions |

#### Environment Requirements

- Dedicated QA Environment Available

- Backend Services Running

- Database Refresh Completed

- Test Data Seeded

#### Supported Browsers

- Google Chrome (Latest)

- Microsoft Edge (Latest)

- Mozilla Firefox (Latest)

#### Required Integrations

- Customer Account Service API

- Transaction Service API

- Bill Payment Service

- Authentication Service

## 3. Test Execution Summary

| Metric | Result |
| --- | --- |
| Total Test Cases Planned | 120 |
| Total Test Cases Executed | 120 |
| Passed | 112 |
| Failed | 3 |
| Blocked | 5 |
| Execution Completion | 100% |

### Overall Test Status

Conditional PASS

The application is functionally stable for release subject to acceptance of the known open issues listed below.

## 4. Known Issues

### Critical Bugs Open

| Bug ID | Description | Impact |
| --- | --- | --- |
| PB-342 | Funds Transfer confirmation page intermittently displays duplicate transaction reference numbers | High |
| PB-351 | Session timeout does not redirect users to login page under specific scenarios | High |

### Moderate Bugs Open

| Bug ID | Description | Impact |
| --- | --- | --- |
| PB-367 | Transaction history filter returns inconsistent results for large date ranges | Medium |
| PB-372 | Profile update success message formatting issue | Medium |
| PB-379 | UI alignment issue on Firefox browser | Low |

### Workarounds Available

Yes

| Bug ID | Workaround |
| --- | --- |
| PB-367 | Use predefined date ranges instead of custom ranges |
| PB-379 | Refresh browser page after profile update |

## 5. Risks & Observations

- No critical blockers preventing core banking operations.

- Minor UI inconsistencies remain across browsers.

- Additional regression testing is recommended after bug fixes for PB-342 and PB-351.

- Monitoring required during first production deployment window.

## 6. QA Recommendation

Based on the executed test cases and current defect status:

Recommendation: Proceed with release under conditional approval.

Open defects have documented workarounds and do not prevent execution of core customer banking transactions.

## 7. Approval Sign-Off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| QA Lead | __________________ | __________ | __________ |
| Project Manager | __________________ | __________ | __________ |
| Product Owner | __________________ | __________ | __________ |
| Release Manager | __________________ | __________ | __________ |

### Document Version History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | 18-Jun-2026 | Project Manager | Initial Release Testing Delivery Form |